**New Website Notes/ Progress – Last updated 31/05/2022**

Agreed Functionality

1. Greater ability for Stellafoam to make changes to the site such as mega menu changes and configurator rules and restrictions.

John unable to put in place. Price reduction for this.

John updating configurator material price to latest price increase which did not upload. Grace to check once done

1. Ability for the customer to be able to add notes and attachments to order and for this to appear on order acknowledgement email too.

Order acknowledgement to say how many attachments were included.

Grace to test ability to send and view email once website is live.

Other changes

* In the admin site, new product type needs to be added called ‘MULTI’ because currently there are two types of variable product both appearing as ‘VARIABLE’. Product below has two variables (colour and size) so is confusing this is called ‘VARIABLE’ when there are products with only one variable named the same. If there is more than one variable they need to be labelled as ‘MULTI’

Username:-[stellafoam@admin.com](mailto:stellafoam@admin.com)

Password:-admin

<http://project-testing.website/website/stellafoam/admin/view_product.php>

Mark to export CSV file and update product types after new website is live

Notes

* When website goes live John will adjust each product listing box on each page to the same max height so they don’t look all different sizes

Big image

width=1673 px

height=890 px

small image

width=270 px

height=150 px

always compress images